CALIBER

Product Requirements Document

Automation & AI Growth Systems for Med Spas

| Document Information |  |
| --- | --- |
| Version | 2.0 |
| Last Updated | January 26, 2026 |
| Status | Pre-Launch |
| Target Launch | February/March 2026 |
| Classification | Internal / Confidential |

# Table of Contents

- Part 1: Product Vision & Strategy

- Part 2: Product Architecture

- Part 3: Product Modules

- Part 4: Compliance Framework

- Part 5: Client Onboarding

- Part 6: Dashboard & Reporting

- Part 7: Pricing & Packaging

- Part 8: Scope Boundaries

- Part 9: Support & Maintenance

- Part 10: Success Metrics & Reporting

# Part 1: Product Vision & Strategy

## 1.1 Company Positioning

What Caliber Is:

A technology company that builds and installs automation systems for med spas. We sell infrastructure, not services.

What Caliber Is Not:

- Not a marketing agency managing leads

- Not an ongoing service provider handling day-to-day operations

- Not a software company requiring clients to learn new platforms

Core Philosophy:

Build once, hand off, collect retainer for maintenance and system access.

## 1.2 Value Proposition

Primary Value Statement:

Caliber installs automation infrastructure that captures revenue your med spa is currently losing—without adding staff or changing how you operate.

Supporting Value Points:

- Recover missed calls that currently go to voicemail and never return

- Convert after-hours inquiries that competitors capture instead

- Reduce no-shows that cost you $200-500 per empty appointment slot

- Generate reviews automatically without awkward staff requests

- Reactivate dormant clients who haven't booked in 90+ days

## 1.3 Target Market

Primary Market:

Med spas and aesthetic service businesses in Miami-Dade, Broward, and Palm Beach counties.

Ideal Client Profile (ICP):

| Attribute | Ideal | Acceptable | Disqualified |
| --- | --- | --- | --- |
| Monthly Revenue | $50k-500k | $30k-50k | Under $30k |
| Staff Size | 3-15 employees | 2-3 or 15-25 | Solo or 25+ |
| Current Tech | Basic CRM or none | Established CRM | Complex enterprise systems |
| Decision Maker | Owner-operator | Office manager with authority | Corporate/franchise |
| Pain Awareness | Knows they're losing leads | Suspects inefficiency | "Everything is fine" |
| Location Count | 1-3 locations | 4-5 locations | 6+ locations |

Disqualification Criteria:

- Franchise locations without local decision authority

- Med spas under 12 months old (unstable operations)

- Businesses with existing automation vendors under contract

- Owners who want "someone to manage everything"

## 1.4 Competitive Positioning

| Competitor Type | Examples | Their Approach | Caliber Differentiator |
| --- | --- | --- | --- |
| All-in-one platforms | Podium, Weave, Birdeye | Monthly SaaS, generic features | Custom-built for your workflow |
| Marketing agencies | Local agencies | Ongoing management, % of spend | We build infrastructure, not manage campaigns |
| CRM vendors | GHL resellers | Sell software access | We build intelligent systems on top of software |
| Freelancers | Upwork builders | One-off projects, no support | Enterprise-grade methodology, ongoing maintenance |

Caliber's Unique Position:

Enterprise automation engineering methodology applied to a niche vertical, delivered as productized infrastructure with ongoing maintenance.

# Part 2: Product Architecture

## 2.1 System Overview

The Caliber system architecture consists of three primary layers working together to provide comprehensive automation for med spa operations:

- GoHighLevel (Client-Facing): Contact management, pipelines, native SMS/email, calendar, campaigns

- n8n (Orchestration Engine): Workflow automation, AI integration, complex logic, error handling

- Supabase (Data & Analytics): Event logging, analytics tables, client configuration, audit logs

## 2.2 Technology Stack Details

| Layer | Technology | Purpose | Why This Choice |
| --- | --- | --- | --- |
| Client CRM | GoHighLevel | Contact management, pipelines, calendar | Industry standard, robust API |
| Orchestration | n8n (self-hosted) | Workflow automation, AI integration | Full control, no per-execution costs |
| Database | Supabase | Event logging, analytics, config | Postgres-based, real-time capabilities |
| AI | Claude API via n8n | Lead qualification, intelligent routing | Superior reasoning for classification |
| Billing | Stripe | Subscription management, invoicing | Industry standard |
| Contracts | DocuSign/PandaDoc | MSA and SOW signing | Professional, legally binding |
| Dashboard | Supabase + Retool | Client-facing metrics | Real-time data, minimal build time |

## 2.3 Data Flow Architecture

Inbound Lead Flow:

- Trigger Event (form/call/SMS) received

- GHL receives & creates contact record

- Webhook fires to n8n orchestration engine

- n8n workflow executes: logs to Supabase, AI classifies lead, routes based on classification

- Response sent via GHL (channel-appropriate)

- Supabase logs outcome for analytics dashboard

Data Ownership & Isolation:

- Each client has isolated GHL sub-account

- Each client has isolated Supabase schema or project

- n8n workflows tagged by client ID

- No cross-client data access possible

# Part 3: Product Modules

## 3.1 Module Hierarchy

| Tier | Monthly Price | Included Modules |
| --- | --- | --- |
| Caliber Elite (Premium) | $1,000-1,500 | 24/7 AI Lead Capture + All modules below |
| Scale Tier | $900-997 | All Growth features + Reactivation + Provider Routing |
| Growth Tier | $700-900 | All Core features + Reviews + Enhanced No-Show |
| Core Tier | $500-700 | Missed Call Text-Back + Reminders + Basic Booking |

## 3.2 Premium Module: Caliber Elite (24/7 Intelligent Lead Capture)

Module Summary:

The flagship system that captures, qualifies, and responds to every lead instantly—24/7/365—ensuring no opportunity is lost to slow response times or after-hours inquiries.

Business Problem Solved:

- 78% of customers buy from the first responder

- Average med spa response time: 4-24 hours

- After-hours inquiries (40% of leads) typically wait until next business day

- Each lost lead = $500-2,000 in potential lifetime value

### 3.2.1 Multi-Channel Lead Capture

| Channel | Capture Method | Response Time Target |
| --- | --- | --- |
| Website forms | GHL form or webhook | < 60 seconds |
| Phone calls (answered) | GHL call tracking | Real-time |
| Phone calls (missed) | GHL missed call detection | < 30 seconds |
| SMS inquiries | GHL SMS inbox | < 60 seconds |
| Facebook/Instagram DMs | GHL social integration | < 2 minutes |
| Google Business messages | GHL GMB integration | < 2 minutes |
| Email inquiries | GHL email parsing | < 5 minutes |
| Live chat | GHL chat widget | < 30 seconds |

### 3.2.2 AI Lead Qualification Engine

Classification Criteria:

| Classification | Criteria | Response Type |
| --- | --- | --- |
| HOT | Booking intent, specific treatments, urgency, referrals | Immediate booking offer + urgent alert |
| WARM | General service inquiries, consultation questions | Information + soft CTA |
| COLD | Generic inquiries, research phase | Nurture sequence enrollment |
| ESCALATE | Medical questions, complaints, clinical judgment needed | Human handoff only - no auto-response |

### 3.2.3 Workflow Specification

Workflow Name: elite_lead_capture_main

Triggers: GHL webhook on new contact, inbound message, or missed call

Workflow Steps:

- RECEIVE TRIGGER - Extract contact_id, channel, message_content, timestamp

- LOG TO SUPABASE - Record in lead_events table

- CHECK BUSINESS HOURS - Set urgency_modifier accordingly

- AI CLASSIFICATION - Send to Claude API with qualification prompt

- DECISION BRANCH - Route based on HOT/WARM/COLD/ESCALATE classification

- UPDATE ANALYTICS - Increment counters, calculate response time

Error Handling:

| Error Type | Handling |
| --- | --- |
| AI API timeout (>10s) | Retry once, then generic response + alert staff |
| AI API failure | Generic response, tag for manual review |
| GHL API failure | Queue for retry (max 3 attempts over 15 min) |
| Supabase logging failure | Continue flow, queue log retry, alert on repeated failures |
| Invalid contact data | Log error, no response, alert for manual review |

Success Metrics:

| Metric | Target | Measurement Method |
| --- | --- | --- |
| Response time | < 60 seconds | Timestamp delta in Supabase |
| Classification accuracy | > 85% | Monthly audit of 50 random leads |
| After-hours capture | 100% of inquiries | Compare inquiries to responses |
| Staff escalation accuracy | < 5% false escalations | Staff feedback tracking |
| Lead-to-booking rate | Baseline + 20% | GHL pipeline conversion tracking |

## 3.3 Core Tier Modules

### 3.3.1 Missed Call Text-Back

Automatically sends an SMS to any caller who doesn't reach a live person, capturing leads that would otherwise be lost.

Business Problem: 85% of callers who reach voicemail don't leave a message. 62% of missed calls never call back.

Workflow:

- Receive missed call webhook from GHL

- Check if contact exists and when last contacted (avoid spam)

- Wait 30 seconds (prevents sending while leaving voicemail)

- Send text-back message with opt-out instructions

- Log event to Supabase

- Set follow-up task if no reply within 2 hours

| Metric | Target |
| --- | --- |
| Text-back delivery rate | > 98% |
| Reply rate | > 25% |
| Missed call to booking conversion | > 10% |

### 3.3.2 Appointment Reminders

Multi-touch reminder sequence that reduces no-shows through strategic timing and confirmation requests.

Business Problem: Industry average no-show rate: 20-30%. 10 no-shows/month = $2,500-5,000 lost revenue.

| Timing | Channel | Message Type | Action Required |
| --- | --- | --- | --- |
| 72 hours before | Email | Detailed reminder with instructions | None |
| 24 hours before | SMS | Confirmation request | Reply "C" to confirm |
| 3 hours before | SMS | Final reminder | Reply "R" to reschedule |
| 1 hour before (if unconfirmed) | SMS | Urgent confirmation | "C" or we may give away spot |

| Metric | Target |
| --- | --- |
| Confirmation rate (24h+ before) | > 70% |
| No-show rate | < 10% (down from 20-30%) |
| Same-day reschedule rate | > 50% of would-be no-shows |

### 3.3.3 Basic Booking Automation

Components:

- Smart Booking Links - Service-specific and provider-specific calendar links

- Booking Confirmation - Immediate SMS + email with calendar invite

- New Client Intake Trigger - Collect preferences and referral source on first booking

| Client's Current System | Integration Approach |
| --- | --- |
| No scheduler | Use GHL calendar (included) |
| Calendly | Webhook integration |
| Acuity | Webhook integration |
| Boulevard | API integration (requires client API key) |
| Vagaro | Zapier bridge or manual sync |
| Zenoti | Enterprise API (complex, add-on pricing) |

## 3.4 Growth Tier Modules

### 3.4.1 Review Generation System

Automated, compliant review requests sent at optimal timing after appointments.

Compliance Framework:

- NO review gating (asking satisfaction first)

- All customers receive the same review request

- Easy opt-out included in every message

- No incentives for reviews

Workflow:

- Trigger: Appointment marked complete in GHL

- Wait period: 2 hours post-appointment (configurable)

- Check eligibility: No review request in past 90 days

- Send review request SMS with Google review link

- Log request to Supabase

- Track completion (if GMB API connected)

| Metric | Target |
| --- | --- |
| Review request delivery rate | > 98% |
| Review completion rate | > 10-15% |
| Average monthly new reviews | 8-15 (volume dependent) |

### 3.4.2 Enhanced No-Show Reduction

Additional Components:

- Cancellation Waitlist: Auto-notify waitlist when slot opens, first-come-first-served booking

- No-Show Follow-Up Sequence: +1 hour check-in, +24 hour reschedule offer, +7 day re-engagement

- Deposit Integration (Optional Add-On): Collect deposits at booking, enforce cancellation policies via Stripe

## 3.5 Scale Tier Modules

### 3.5.1 Client Reactivation System

Automated campaigns to re-engage dormant clients before they're lost forever. Default dormancy definition: No appointment in 90 days (configurable).

| Day | Channel | Message Type |
| --- | --- | --- |
| Day 90 | SMS | Soft touch - "We miss you" |
| Day 97 | Email | Value - "What's new at [Med Spa]" |
| Day 104 | SMS | Urgency - "Limited availability this week" |
| Day 120 | Email | Feedback request + final booking offer |

| Metric | Target |
| --- | --- |
| Reactivation rate | > 15% |
| Churn reduction | Baseline -20% |

### 3.5.2 Multi-Location Routing

Intelligent routing of leads to appropriate location based on geography (ZIP code, area code, IP geolocation) or direct question. Assigns to location-specific pipeline and staff.

### 3.5.3 Provider Routing

Route leads to specific providers based on service type, availability, or lead preference. Use cases: New patients → Consultation provider, Injectables → Injector only, Returning → Previous provider.

## 3.6 À La Carte Pricing

| Module | Setup Fee | Monthly (Standalone) |
| --- | --- | --- |
| Caliber Elite (24/7 Lead Capture) | $3,000-4,000 | $1,000-1,500 |
| Missed Call Text-Back | $500 | $150 |
| Appointment Reminders | $750 | $200 |
| Basic Booking Automation | $500 | $150 |
| Review Generation | $750 | $200 |
| Enhanced No-Show Reduction | $500 | $150 |
| Client Reactivation | $1,000 | $250 |
| Multi-Location Routing | $750/location | $150/location |
| Provider Routing | $500 | $100 |
| Custom Integration | $1,000-2,500 | Included |

# Part 4: Compliance Framework

## 4.1 PHI Handling Policy

Caliber's PHI Posture: MINIMAL CONTACT

| Data Type | PHI Status | Caliber Handling |
| --- | --- | --- |
| Name, phone, email | Not PHI alone | ✓ Standard handling |
| Appointment date/time | Not PHI alone | ✓ Standard handling |
| Appointment type (Botox, Laser) | ⚠ Treatment = PHI | ✓ Handled with safeguards |
| Medical history | PHI | ✗ Never collected |
| Treatment notes | PHI | ✗ Never accessed |
| Photos | PHI | ✗ Never accessed |
| Payment information | PCI (not PHI) | ✗ Never stored (Stripe handles) |

Safeguards for Appointment Type Handling:

- Used only for routing and reminder personalization

- Never stored in Supabase in identifiable form

- Aggregated only (e.g., "15 Botox appointments" not "Jane had Botox")

- Client can opt to use generic appointment types

## 4.2 Business Associate Agreement (BAA)

If ANY PHI is handled (including appointment types with contact info), a BAA should be signed. Caliber provides a standard BAA template that limits PHI access to appointment types only, with client retaining all data ownership.

## 4.3 SMS/Email Compliance

TCPA Compliance:

- All contacts must have opted in (client responsibility, enforced by Caliber)

- Every message includes opt-out instructions

- Opt-out requests processed immediately (< 24 hours)

- Opt-out list maintained and checked before every send

CAN-SPAM Compliance:

- Physical address included in emails

- Clear unsubscribe mechanism

- Unsubscribe requests processed < 10 business days

## 4.4 Medical Advice Prohibition

Absolute Rules:

- AI NEVER provides medical advice, diagnosis, or treatment recommendations

- AI NEVER comments on symptoms, conditions, or contraindications

- AI NEVER provides pricing for specific treatments

- AI ALWAYS escalates medical questions to human staff

Escalation Triggers (AI must hand off):

- "Is [treatment] safe for me?"

- "I have [condition], can I get [treatment]?"

- "What should I do about [symptom]?"

- Any mention of: pregnancy, medications, allergies, medical conditions

## 4.5 Review Compliance

FTC Compliance:

- No review gating (filtering based on satisfaction)

- No incentives for reviews

- No fake or purchased reviews

- All customers treated equally

Platform Compliance (Google, Yelp):

- No in-location kiosk reviews

- No mass review requests on same day from same IP

- Natural cadence (requests spread over time)

- Only request from actual customers

# Part 5: Client Onboarding

## 5.1 Onboarding Timeline

Total Duration: 2-3 weeks from signed contract to go-live

| Week | Phase | Activities |
| --- | --- | --- |
| Week 1 | Setup & Access | Kickoff call, access collection, GHL setup, core workflow deployment |
| Week 2 | Configuration & Testing | Customization, internal testing, QA, client testing & feedback |
| Week 3 | Launch & Monitoring | Soft launch (limited channels), full launch, monitoring, handoff |

## 5.2 Access Requirements Checklist

| Item | Purpose | When Needed |
| --- | --- | --- |
| Business name & branding | Personalization | Day 1 |
| Logo (PNG, high-res) | Email templates, dashboard | Day 1 |
| Physical address | CAN-SPAM compliance | Day 1 |
| Phone number for SMS | Text-back sender ID | Day 1 |
| GHL login OR decision to create | CRM setup | Day 2 |
| List of services offered | Workflow customization | Day 3 |
| List of providers | Routing configuration | Day 3 |
| Staff notification preferences | Alert setup | Day 3 |
| Existing scheduler access | Integration | Day 3-5 |
| Google Business Profile access | Review link generation | Day 5 |
| Message template approval | Compliance sign-off | Day 7 |

## 5.3 Kickoff Call Agenda

Duration: 45-60 minutes

- Introductions & Expectations (10 min): Confirm package, timeline, communication preferences

- Business Discovery (15 min): Current lead handling, lead sources, pain points, notification recipients

- Technical Setup (10 min): GHL status, current scheduler, email domain

- Customization Decisions (15 min): Review templates, business hours, service-specific instructions

- Access Collection (5 min): Walk through checklist, set deadlines

- Next Steps (5 min): Confirm Week 1 deliverables, schedule check-in

## 5.4 Client Testing Protocol

- [ ] Website form submission → Instant response received

- [ ] Missed call → Text-back within 30 seconds

- [ ] SMS inquiry → AI response received

- [ ] Booking → Confirmation email + SMS received

- [ ] 24-hour reminder → SMS with confirmation request

- [ ] Reply "C" to confirm → Confirmation acknowledged

- [ ] Reply "R" to reschedule → Reschedule link received

- [ ] Reply "STOP" → Opt-out confirmation received

- [ ] After appointment → Review request received (test)

## 5.5 Handoff Documentation

Client Receives:

- System Overview PDF - One-page summary of what's installed

- Dashboard Access - Login credentials for analytics

- Message Templates Document - All automated messages for reference

- FAQ Guide - Common questions and how-tos

- Support Contact - How to reach Caliber for issues

# Part 6: Dashboard & Reporting

## 6.1 Client Dashboard Specifications

Technology: Supabase + Custom React frontend (or Retool for MVP)

Dashboard Sections:

| Section | Key Metrics |
| --- | --- |
| Overview (Home) | Total leads, bookings, no-show rate, estimated revenue recovered, trends |
| Lead Performance | Leads by channel, classification breakdown, conversion funnel, response time |
| Appointment Metrics | Total appointments, confirmation rate, no-show rate, cancellations |
| Review Performance | Requests sent, reviews received, completion rate, rating trend |
| Reactivation | Contacts targeted, reactivation rate, revenue from reactivated clients |

## 6.2 Supabase Schema (Key Tables)

| Table | Purpose | Key Fields |
| --- | --- | --- |
| clients | Client configuration | id, name, ghl_location_id, timezone, config |
| lead_events | Lead tracking | client_id, contact_id, channel, classification, response_time |
| appointment_events | Appointment tracking | appointment_id, scheduled_at, confirmation_status, outcome |
| reminder_events | Reminder tracking | appointment_id, reminder_type, sent_at, opened, replied |
| review_requests | Review tracking | contact_id, sent_at, completed, completed_at |
| reactivation_events | Reactivation tracking | contact_id, sequence_stage, outcome |
| error_logs | Error monitoring | workflow_name, error_message, resolved |

# Part 7: Pricing & Packaging

## 7.1 Package Structure

| Package | Setup Fee | Monthly | Target Client | Includes |
| --- | --- | --- | --- | --- |
| Caliber Elite | $4,000-5,000 | $1,000-1,500 | $150-300k/mo revenue | All features + 24/7 AI |
| Scale Tier | $2,500-3,500 | $900-997 | $100-200k/mo revenue | Growth + Reactivation + Routing |
| Growth Tier | $1,500-2,000 | $700-900 | $50-100k/mo revenue | Core + Reviews + No-Show |
| Core Tier | $1,000-1,500 | $500-700 | $30-50k/mo revenue | Text-back + Reminders + Booking |

All packages include: 2-month minimum commitment, dashboard access, 24-48hr support SLA

## 7.2 Pricing Rationale

| Tier | Monthly | Target Revenue | % of Revenue |
| --- | --- | --- | --- |
| Core | $500-700 | $30-50k/mo | 1-1.5% |
| Growth | $700-900 | $50-100k/mo | 0.7-1% |
| Scale | $900-997 | $100-200k/mo | 0.5-0.7% |
| Elite | $1,000-1,500 | $150-300k/mo | 0.4-0.7% |

Value Justification (Elite Example):

If system captures 10-15 leads/month that would have been lost, at $500 average sale = $5,000-7,500/month recovered. ROI: 3-5x monthly cost.

# Part 8: Scope Boundaries

## 8.1 What Caliber Does

| Category | Included |
| --- | --- |
| Build | Design, build, and deploy automation workflows |
| Integrate | Connect to GHL, calendars, review platforms |
| Configure | Set up triggers, logic, templates, routing |
| Test | QA all workflows before launch |
| Document | Provide system documentation and guides |
| Train | 1-hour handoff session for staff |
| Maintain | Keep systems running, fix bugs, update as needed |
| Report | Provide dashboard access and monthly metrics |
| Support | 24-48 hour response for issues |

## 8.2 What Caliber Does NOT Do

| Category | Excluded | Why |
| --- | --- | --- |
| Lead management | Manually handling leads, calling | We sell technology, not services |
| Content creation | Blog posts, social media | Not our expertise |
| Ad management | Running paid ads | Different service |
| Website development | Building websites | Different service |
| Medical advice | Clinical recommendations | Compliance |
| Extended training | Ongoing training sessions | Additional fee |
| CRM data entry | Inputting existing contacts | Client responsibility |
| Custom development | Features not in SOW | Change order required |
| 24/7 live support | Immediate phone support | 24-48hr SLA only |

## 8.3 Change Order Process

- Client Request: "Can you also add [feature not in SOW]?"

- Caliber Assessment: Document scope, estimate hours, assess impact

- Change Order Proposal: Provide description, fee, timeline

- Approval: Client signs change order addendum

- Implementation: Add to SOW, build, deploy

Change Order Minimum: $250 or 2 hours of work

# Part 9: Support & Maintenance

## 9.1 Support Tiers

| Priority | Response Time | Description |
| --- | --- | --- |
| Critical | 4 hours | System completely down, no messages sending |
| High | 24 hours | Major feature broken, significant impact |
| Medium | 48 hours | Feature partially broken, workaround exists |
| Low | 72 hours | Minor issue, enhancement request |

## 9.2 What's Included in Retainer

- Bug fixes (issues caused by Caliber systems)

- Workflow monitoring and alerting

- GHL/n8n updates that require workflow adjustments

- Dashboard access and data retention

- Monthly email summary of key metrics

- Up to 2 hours/month of minor adjustments

## 9.3 What's NOT Included (Additional Fee)

- New features or modules

- Integration with new platforms

- Major workflow restructuring

- Additional training sessions

- Issues caused by client changes

## 9.4 Client Responsibilities

- Maintain GHL subscription (if using GHL)

- Provide timely access when requested

- Notify Caliber of business changes affecting workflows

- Not modify n8n workflows without Caliber approval

- Pay invoices on time

# Part 10: Success Metrics & Reporting

## 10.1 Key Performance Indicators

| Metric | Definition | Target |
| --- | --- | --- |
| Lead Response Time | Time from inquiry to first response | < 60 seconds |
| Lead Capture Rate | % of inquiries that receive response | 100% |
| After-Hours Capture | Leads captured outside business hours | Track count |
| Missed Call Recovery | % of missed calls that engage | > 25% |
| Confirmation Rate | % of appointments confirmed 24h+ | > 70% |
| No-Show Rate | % of appointments that no-show | < 10% |
| Review Completion Rate | % of requests resulting in review | > 10% |
| Reactivation Rate | % of dormant clients who rebook | > 15% |

## 10.2 Monthly Report Template

- Executive Summary: Total leads captured, estimated revenue recovered, system uptime

- Lead Performance: Leads by channel, average response time, classification breakdown

- Appointment Performance: Total appointments, no-show rate trend, confirmations

- Review Performance: Requests sent, reviews received, completion rate

- Reactivation: Dormant contacts targeted, reactivations, revenue recovered

- System Health: Errors detected/resolved, service disruptions

- Recommendations: Suggested optimizations for next month

## End of Document

This PRD is a living document and will be updated as Caliber evolves. For questions or clarifications, contact the document owner.